Appendix B - Barnet Council Fire Safety Action Plan – September 2020

The table below captures only those actions that remained ongoing at the time fire safety was last reported to the committee, together with any new actions that have arisen.

Action	Status	Notes
Undertake high priority works identified in surveys	Ongoing	Additional resources agreed by Housing Committee Programme progressing and in year 3 of a 5-year programme.
Finalise package of additional measures	Complete	Proposals were approved by Housing Committee in January 2019.
Work with Government and RPs to ensure actions to address any fire safety concerns are addressed	Ongoing	3 RPs with blocks with ACM panels that failed tests have completed remediation or are close to completing. One further ‘leased’ building still requires remediation.
Liaison with owners of blocks with failed ACM Cladding	Ongoing	The council is awaiting confirmation of the result of applications for government funding to ensure remediation work can commence.
Identify next steps following government announcements Nov 2018	Complete	The council has completed the review of ‘in- scope’ properties, liaised with landowners with failed cladding to ensure action is underway, and is responding to the
Actions from fire risk assessments for commercial units beneath residential	Ongoing	All retailers have been contacted to confirm works required. Enforcement action will be taken where appropriate. Several of the buildings where remedial action is required have retail units at the ground floor.
Implement the requirements of the Building Safety and Fire Safety Bills.	New	Review revised requirements of the council and other landowners to ensure measures are in place to deliver full compliance. / .

1