# FINCHLEY & GOLDERS GREEN AREA COMMITTEE

Community Infrastructure Levy (CIL) - Budget & Scheme Update
22 March 2022
17

Commentary
The total available budget is £229,094
The under/overspends figure is being finalised as the Re: Highways invoicing is finalised. The net impact is not expected to be material, and the current impact is a net underspend of £116,225.
No future overspends should be committed without either prior approval of the Area Committee Chair or the Area Committee.
Highways schemes funded by CIL which are currently open are tracked for budgeting purposes in this report, and future schemes will form part of the Road Safety and Parking reporting. Highways are preparing final scheme invoices for CIL funded schemes which will provide reporting on spend.
18

Finchley & Golders Green Area Committee - CIL Scheme update (non-Highways)
19

FINCHLEY & GOLDERS GREEN AREA COMMITTEE - CIL OPEN SCHEME UPDATES (non-Highways)

Ward	Financial Year	Committee Date	Scheme Description	Ward Member	Budget Allocation / £	Overspend to approve / £	Delivery Service	Commentary	Expected Delivery Date
Childs Hill	2021/22	27/01/2022	Basing Hill Ballpark Project - Herts Baseball Club	Peter Zinkin	11,500		Community Grant	March 2022: Community group are agreeing plan with the / suppliers	Q2 22/23
Finchley Church End	2021/22	27/01/2022	CCTV installation (monitored by the estate only) and paving upgrade at Stephens House and Gardens (part of Avenue House Estate, East End Road, N3)	Daniel Thomas	35,000		Community Grant	March 2022: Community Grant has been paid to the community group. Awaiting feedback on scheme delivery.	Q2 22/23
East Finchley	2021/22	27/01/2022	Cherry Tree Wood - children’s play equipment	Claire Farrier	13,453		Barnet - Greenspaces	March 2022: Order has been raised. Awaiting to hear date of installation.	Apr-22
East Finchley	2021/22	27/01/2022	East Finchley Planters (Highways & Estates Lands) - Restoration & Improvements with Heritage and / Ecology Signs	Arjun Mittra	33,000		Community Grant - £2k / Highways - £31k	March 2022: The Community group have cleared the beds and the . now need to . them to allow the / . Council repair / replanting.	Q2 22/23
West Finchley	2021/22	08/11/2021	Long Lane Pasture - renovation of path from the main gate to the gazebo	Ross Houston	15,983		Community Grant	March 2022: The gazebo works (slab paving) is completed and relaying of the main path is well underway. A grand opening is planned for Sunday, June 12th	Jun-22
Childs Hill	2021/22	08/11/2021	The Hope of Childs Hill. Purchase of 10 e bikes to be stored in the park (for community group use)	Shimon Ryde	18,000		Community Grant	March 2022: Community Grant has been paid to the community group. Awaiting feedback on scheme delivery.	tbc – Q1 22/23
West Finchley	2021/22	30/06/2021	Friends of Victoria Park - Environmental / Improvement	Danny Rich	5,000		Barnet - Greenspaces	March 2022: Friends have met tree officer on site, project is progressing.	Jun-22
East Finchley	2021/22	08/04/2021	Refurbishment and improvement of Market Place / Playground, N2	Alison Moore	30,000		Barnet - Greenspaces	March 2022: No Change - awaiting the Friends Group to develop their plans.	Q1 22/23
Garden Suburb	2020/21	23/02/2021	Improvement of the entrance to Lyttleton Playing Fields & Kingsley Way grass verge	Rohit Grover	15,000		Barnet - Greenspaces	March 2022: BRE contractors are working on the entrance. / Once complete, BW services will complete their section of works.	Q1 22/23
East Finchley	2020/21	08/10/2020	Cherry Tree Wood - East Finchley (Friends of Cherry / Tree Wood)	Alison Moore	19,986		Barnet - Greenspaces	March 2022: Awaiting revised quote from contractor.	Jun-22
Garden Suburb	2018/19	13/06/2018	Lighting of the Central Square Minyan	John Marshall	5,000		Community Led	March 2022: Barnet lighting team have agreed a scheme / with the community group - awaiting dates from the service	tbc – Q1 22/23

Long Lane Pasture
Scheme Update

Gazebo
Work in progress to completion
Main Pathway
Previous condition and current work in progress

20

21
Ward	Financial Year	Committee Date	Scheme Description	Ward Member	Budget Allocation / £	Highways Project	Commentary	Expected Delivery Date
Childs Hill	2019/20	Jul-19	Greenfield Gardens Bay Change and Cycle Storage	Councillor Anne Clarke	3,500	BC/001691-02	Consultation complete. Results being analysed before being made permanent	Mar-22
Garden Suburb	2015/16	Jan-16	Parking Temple Fortune (Oakfield Road)	Committee Report	20,000	BC/000742-02	Implementation package issued to contractor to programme works. Estimated completion Q4	Mar-22
Garden Suburb	2018/19	Jun-18	Hampstead Way - Pedestrian Improvement	Committee Report	25,000	BC/001411-06	Implementation is on hold as redesign is required due to electrical issues raised by supplier on the original design. Meeting to be set up with LBB Officer to review new proposal. Additional Meeting to / be set up with PH/ SH w/c 21 Feb	On hold
Golders Green	2019/20	Apr-19	Woodlands Close - Bollards	Councillor Dean Cohen	5,000	BC/001642-03	Site meeting took place to review locations of bollards. BOQ in progress and instruction to contractor to follow in the coming weeks. Decision was made to shorten the island and include a bell bollard. Officers have provided the new quote which is currently / under review.	On hold
West Finchley	2019/20	Feb-20	Rosemont Avenue	Committee Report	16,000	BC/001609-05-02	Implementation in progress. Works commenced 21 Feb 22.	Mar-22
West Finchley	2020/21	Oct-20	Gainsborough and Holden Road N12	Residents Forum	5,000	BC/001967-02	Scheme to be aligned with Gainsborough/ Nether Street Feasibility Study. COD to be produced detailing results of Feasibility to for submission in January and shared with Committee Chair and Cllrs	Mar-22
West Finchley	2021/22	Apr-21	Gainsborough/ Nether Street	Ross Houston	5,000	BC/001967-12	Scheme to be aligned with Gainsborough and Holden Road N12 Feasibility Study. Issues raised by residents, meeting took place with members on 31 Jan and meeting with residents is set up for the following week. Estimated completion Mar 22	Mar-22
West Finchley	2020/21	Oct-20	Park View Road	Councillor Ross Houston	6,000	BC/001967-09	COD has now approved by Geoff Mee Implementation package issued to contractor to programme works. Expected April 22.	Apr-22

22
Ward	Financial Year	Committee Date	Scheme Description	Ward Member	Budget Allocation / £	Highways Project	Commentary	Expected Delivery Date
Woodhouse	2015/16	Mar-16	Lambert Way Waiting Restrictions	Committee Report	3,000	BC/000742-04	Scheme Complete	Complete
Woodhouse	2017/18	Apr-17	Buxted Ashurst - Junction	Committee Report	5,000	BC/001186-01	With other cycle proposals in progress the intention is that the cycle route scheme and areas of objection (including this junction) be reviewed in the new financial year to identify possible measures that will also address the committee concerns.	On hold
Woodhouse	2019/20	Jul-19	Glenhurst Road, N12 - One Way Implementation	Committee Report	19,000	BC/001348-03	Implementation commenced on 10 Feb. Awaiting final sign off or works.	Mar-22

# FINCHLEY & GOLDERS GREEN AREA COMMITTEE

Road Safety & Parking - Budget & Scheme Update
22nd March 2022
23

24

Commentary
Additional funding of £200,000 was approved at the Policy & Resources Committee on 9th December

25

Area	Financial Year	Committee Date	Scheme Description	Ward Member	Budget Allocation / £	Highways Project	Commentary	Expected Delivery Date
Finchley & Golders Green	2021122	Nov-21	Long Lane	Committee Report	8,250	BC/002065-07	Consultation to commence on 3 march. followed by the design in April and estimated completion Q2	Jun-22
Finchley & Golders Green	2021122	Nov-21	Tillingbourne Gardens	Committee Report	18,700	BC/002065-09	Design in Progress. Estimated completion Q2	Jun-22
Finchley & Golders Green	2021122	Nov-21	Woodgrange Ave	Committee Report	1,375	BC/002065-08	Consultation planned to commence in Feb 22, followed by the design in April and estimated completion Q2	Jun-22
Finchley & Golders Green	2021122	Jun-21	Hampstead Way/ Meadway	Committee Report	30,000	BC/002065-03	Consultation completed. Recommendations from officers submitted and awaiting final decision	May-22
Finchley & Golders Green	2021122	Jun-21	Cranbourne Gardens & Leeside Crescent	Committee Report	13,200	BC/002065-04	Design in progress. Estimated completion Q1	Mar-22
Finchley & Golders Green	2021122	N/A	Fallowfields Estate, N12 / Fallowfields Drive	Councillor Hutton	5,000	BC/002065-06	Design in progress, consultation currently planned to commence 10 February. Estimated completion Q2	Jun-22
Finchley & Golders Green	2021122	N/A	Cricklewood Lane	Cllr Clarke	7,500	TBC	Approved. Scheme to be programmed by officers	TBC
Finchley & alders Green	2021122	N/A	Kingsley Way	Cllr Marshall	5,000	TBC	Approved. Scheme to be programmed by officers	TBC

26

Area	Financial Year	Committee Date	Scheme Description	Ward Member	Budget Allocation / £	Highways Project	Commentary	Expected Delivery Date
Finchley & / Golders Green	2021122	N/A	Fairlawn Avenue	Cllr Mittra	£15,000	TBC	Approved. Scheme to be programmed by officers	TBC
Finchley & / Golders Green	2021122	N/A	Highfield Avenue	Cllr Cohen	£7,000	TBC	Approved. Scheme to be programmed by officers	TBC
Finchley & / Golders Green	2021122	N/A	The Groves	Cllr Clarke	£5,000	TBC	Approved Scheme to be programmed by officers	TBC
Finchley & / Golders Green	2021122	N/A	Torrington Park/ Woodhouse Road	Cllr Cook	£10,000	TBC	Approved Scheme to be programmed by officers	TBC
Finchley & / Golders Green	2021122	N/A	Woodlands Close - Bollards	Cllr Cohen	£2,200	BC/001642-03	Additional funding assigned to NCIL scheme for change of scope	TBC

27

Area	Ward Cllr	Location	Request	Response	Highways / Technical Assessment	LBB Officer Review	Final Approval
Finchley & Golders Green	Cllr Clarke	Finchley Road	Concerns were raised by residents relating to pedestrian crossing points on Finchley Road close to Church Walk. The concerns include children crossing the busy road during their journey to school. There is currently a pedestrian island close to this junction however, officers were advised vehicles rarely stop to allow pedestrians to cross over the road.	During the site visit officers reviewed the location for possibilities of the placement of a zebra crossing. It was noted that there was a pedestrian refuge close to the where the request for the crossing is placed. / It was noted that the location is close to the main junction of Finchley Road and the A41 (Hendon Lane). This location is a busy location and any changes on Finchley Road may possibly have an impact on the TfL network - there is also the possibility of junction remodelling to minimise any / associate impact. / Officers recommend a feasibility study is undertaken to include, traffic count, speed, pedestrian desire line. This may also include liaison with TfL prior to any suggested costs are provided to implement any / measures identified.	Complete

28
Area	Financial Year	Committee Date	Scheme Description	Ward Member	Budget Allocation / £	Highways Project	Commentary	Expected Delivery Date
Hendon	2021/22	N/A	Aerodrome Road	Committee Report	35,630	BC/002063-10	Consultation to commence on 10 March. Design planned to be by April and Implementation June 22.	Jun-22
Hendon	2021/22	N/A	Allington Road/ Sevington, Vivian Avenue/Elliot Road - OD Survey	Councillor Don	9,500	BC/002063-07	Surveys planned to commence in March. Estimated completion May	May-22
Hendon	2021/22	N/A	Dallas Road NW4 - Speed Survey	Councillor Don	2,000	BC/002063-06	Speed survey to take place in February. Estimated completion March 22.	Mar-22
Hendon	2021/22	N/A	Edgwarebury Lane	Committee Report	34,870	BC/002063-11	Consultation to commence on 3 March. Design expected in April and implementation June 22	Jun-22
Hendon	2021/22	N/A	Frith Lane opposite Finchley Golf Club / - Feasibility Study	Residents Forum	5,000	BC/002063-09	Surveys expected to begin in Feb 2022. Estimated completion March 22	Mar-22
Hendon	2021/22	N/A	The Millway	Councillor Duschinsky	£12,400	TBC	Funding allocated. Scheme to be programmed	TBC
Hendon	2021/22	N/A	Saracens School	Councillor Narenthira	8,000	TBC	Funding allocated. Scheme to be programmed	TBC
Hendon	2021/22	N/A	Cool Oak Lane	Councillor Richman	8,000	TBC	Funding allocated. Scheme to be programmed	TBC
Hendon	2021/22	N/A	Rushgrove Avenue	Councillor Narenthira	5,000	TBC	Funding allocated. Scheme to be programmed	TBC

29
Area	Ward Cllr	Location	Request	Response	Stage
Hendon	Cllr Duschinsky	Woodcroft Ave and Bunns Lane	The need for the introduction of a crossing point around Woodcroft avenue towards Bunns lane NW7 and full junction review will have to be carried out in conjunction with the j/w Lyndhurst and j/w Graham Park Way where 2 mini roundabouts are present at the moment, and it will also require involvement with London Buses in their turning movements and route.	Highways officers reviewing costs for this Feasibility Study.	Technical Assessment / - Highways
Hendon	Cllr Duschinsky	Copthall School	Proposed double yellow lines along upper Page Street and some section with loading restriction Temporary suspended permit holder bays to observe if congestion and traffic problem improves Consider permanently suspended permit holder bays subject to consultation / Speed survey to be carried out to determine speed and possibly install VAS signs Feasibility of 20mph speed limit with option to install speed cushions / Feasibility to install enforcement camera subject to the agreement of parking enforcement team	Currently being reviewed by Officers	Technical Assessment - Highways
Hendon	Councillor Wardle	Hartland / Drive	Installation of double yellow lines on the junction of Hartland Drive and Edgwarebury Lane.	Taken forward with 5106 funding	Other Funding
Hendon	Councillor Conway	The / Greenway	Review of Parking Bays	Currently under investigation with Highways Officers	Technical Assessment - Highways
Hendon	Councillor Conway	Deansbrook Road	Deansbrook Road zebra crossing review of additional measures	Site meeting to be arranged for 4 March with Councillor	Technical Assessment / - Highways

30
Area	Ward Cllr	Location	Request	Response	Stage
Hendon	Councillor Don	Rookery Way	Request for Pedestrian Crossing- Rookery Way junction of The Hyde, Highbury Road, and Rookery way NW9	note this item will be addressed as part of wider scheme developments. / This is still in the draft LIP programme we have sent to Tfl just recently to seek funding for the design to progress next FY. But it is a significant signals scheme which would be timely and at a high cost / It also has links to the AS parallel cycle route scheme we are in the process of designing and both schemes need to be considered together. So, it has not been 'de-prioritised', and is still something we are pursuing- but it is subject to / availability of funding from Tfl.	Other Funding
Hendon	Cllr Narenthira	Varley Parade	Due to the bollards by the traffic lights on the AS by Varley parade and the presence of so many parked cars, vans and motorbikes, there is no access for pedestrians to walk from the row of shops to reach the pedestrian traffic lights crossing point safely, The dropped kerb area outside the pub to allow access for wheelchairs and push chairs to the signalised crossing on the AS is simply ignored with cars parking and blocking the pedestrian access route all along / this frontage area	Currently being reviewed by Officers	Technical Assessment - Highways
Hendon	Cllr Narenthira	Sheaveshill Avenue	Speeding between AS and Colindeep lane stretch of Sheaveshill Avenue. / This street is used by many parents and kids who attend Colindale School. Cars are parked on both sides. There is a blind bend on this street near Courtway which reduces / visibility for cars approaching the bend from both directions.	Currently being reviewed by Officers	Technical Assessment - Highways

31
Area	Financial Year	Committee Date	Scheme Description	Ward Member	Budget Allocation / £	Highways Project	Commentary	Expected / Delivery Date
Chipping Barnet	2021/22	N/A	Longmore Avenue	Committee Report	33,100	BC/002064-10	Consultation to commence on 10 March. Estimated completion June 22.	Jun-22
Chipping Barnet	2021/22	Jun-21	Barnet Hospital CPZ	Committee Report	34,890	BC/002064-09	Meeting took place with resident to address concerns raised, and it was agreed with LBB Parking Team to proceed with as is. / Implementation package issued to contractor to programme works. Estimated completion Q4 subject to contractor.	Mar-22
Chipping Barnet	2021/22	Jun-21	Barnet Road	Committee Report	15,000	BC/002064-03	Implementation originally scheduled for mid January but electrical supplier has raised issue during implementation. Alternative locations to be reviewed before scheme progresses.	Mar-22
Chipping Barnet	2021/22	Jun-21	Gallants Farm - VAS & Slow Marking	Committee Report	17,820	BC/002064-06	Design in progress, smiley face VAS has been requested for this location. Implementation package to be completed by end of Feb. Estimated completion April 22	Apr-22
Chipping Barnet	2021/22	Jun-21	Hadley, Clifford and Woodford Roads	Committee Report	19,800	BC/002064-08	Implementation package to be produced and issued to contractor to programme works.	Mar-22
Chipping Barnet	2021/22	Jun-21	Hendon Wood Lane	Committee Report	12,870	BC/002064-04	Detail design completed. Implementation package to be prepared for issue to contractor. Estimated completion April 22.	Apr-22
Chipping Barnet	2021/22	Jun-21	Parkside Gardens	Committee Report	48,950	BC/002064-05	COD being finalised for submission in Feb. Topographical survey now completed and detailed design now in progress for completion late / March Estimated completion Jun-22.	Jun-22
Chipping Barnet	2021/22	N/A	York Way, N20	Members Request	5,000	BC/002064-11	Surveys to commence in 14 March	Apr-22
Chipping Barnet	2021/22	N/A	Manor Drive/1-10 Raleigh Drive, Whetstone N20	Members Request	7,000	BC/002064-12	Surveys to commence in 14 March	Apr-22

32
Area	Ward Cllr	Location	Request	Response	Stage
Chipping / Barnet	Residents Forum	Potters and Plantagenet Road	Various Safety concerns raised at Residents Forum	It was agreed to consultation for YLs has taken place as part a separate funding. Objections received and officers are currently preparing the response and COD to be drafted for submission beg Feb. Estimated completion expected mid Ql. Paul Sears has been contacted with regards to lighting.	Technical Assessment - Highways
Chipping / Barnet	Councillor rutter	Brunswick Park road (junction with the cemetery)	Request for traffic lights at the mini roundabout Junction with Cemetery	Site visit to be undertaken with Highways officers	Technical Assessment - Highways
Chipping / Barnet	Councillor Weeden- Sanz	Hampden Way	Request for Hedges to be planted on Hampden Way	Site visit to be undertaken with Highways officers	Technical Assessment - Highways
Chipping / Barnet	Councillor Smith	Longmore Ave	Speeding issues on Longmore Ave	Speed survey required. Highways officers reviewing costs	Technical Assessment - Highways